TOASOL

Project Planning

1. Project Overview

TOASOL is a specialized digital platform connecting parents, children, therapy centers, and specialists for services related to speech delay, skill development, and learning difficulties. The first release focuses on discovering approved centers, viewing services and specialists, booking sessions, completing online payments, and enabling centers to manage their operations through TOASOL.

# 2. Project Objectives

Enable parents to discover and compare approved therapy centers by name and location.

Provide transparent center, specialist, service, price, rating, and review information.

Allow parents to book services for their children and pay online.

Provide centers with a management system for specialists, services, schedules, and bookings.

Generate platform revenue through center subscriptions for the management system and commission on successfully paid bookings.

# 3. Scope Definition

## 3.1 Included in the First Version (MVP)

| Area | MVP capabilities |
| --- | --- |
| Accounts and access | Parent and center registration; email verification; login/logout; profile data; center approval by admin. |
| Center discovery | Search by center name and governorate/city; view approved center profiles, ratings, reviews, address and contact details. |
| Services and specialists | Centers add, edit and deactivate specialists; create and manage services; assign specialists to services. |
| Center operations | Management tools for center information, specialists, services, availability, and incoming bookings. |
| Booking | Parent selects child, service, specialist and available session time; system validates availability and confirms booking after successful payment. |
| Payment and revenue | Online payment through an external payment gateway; center subscription for management-system access; commission recorded immediately after successful booking payment. |
| Reviews | Parents can view center reviews and ratings; review submission rules can be finalized during implementation. |

## 3.2 Explicitly Out of Scope for the First Version

Parent-specialist progress follow-up and child development tracking.

Specialist-uploaded educational videos and learning content.

Home exercises, educational games, and interactive learning activities.

Progress reports and performance measurement dashboards for children.

These items are classified as future enhancements and must not be represented as implemented MVP functionality.

# 4. Key Business Decisions

| Decision | Agreed rule |
| --- | --- |
| Revenue stream 1 | Centers pay a subscription to use TOASOL's center-management system. Subscription price, billing period, and plan structure remain to be defined. |
| Revenue stream 2 | TOASOL earns a commission on each booking made through the platform. |
| Commission trigger | The commission is calculated and recorded as soon as the payment gateway confirms successful payment for the booking. It is not dependent on session attendance or completion. |
| Payment security | Card details are handled by the external payment gateway; TOASOL does not store card data. |
| Center visibility | Only admin-approved and active centers appear publicly and can receive bookings. |
| Future features | Progress follow-up and educational content are future-phase features, not part of MVP. |

# 5. Work Breakdown Structure (WBS)

| WBS | Work package | Main outputs |
| --- | --- | --- |
| 1.0 | Project initiation | Project charter, goals, scope, assumptions and constraints. |
| 2.0 | Requirements analysis | Functional requirements, business rules, user roles, use cases and acceptance criteria. |
| 3.0 | Project planning | Work breakdown, milestones, responsibilities, risks and delivery roadmap. |
| 4.0 | UX/UI design | Information architecture, user flows, wireframes, interface specifications and prototype. |
| 5.0 | Database design | ERD, relational schema, keys, constraints and data dictionary. |
| 6.0 | Backend development | Authentication, center approval, search, service/specialist management, booking, payment and commission logic. |
| 7.0 | Frontend development | Parent, center and admin interfaces; responsive layouts and form validation. |
| 8.0 | Integration | Payment gateway integration, notifications and frontend/backend integration. |
| 9.0 | Testing | Functional, integration, security, usability and acceptance testing. |
| 10.0 | Deployment and handover | Production release, documentation, training and maintenance plan. |

# 6. Indicative Delivery Roadmap

The following is a phase-based roadmap. Exact calendar dates and duration estimates should be agreed by the project team after confirming team capacity and technology choices.

| Phase | Activities | Exit milestone |
| --- | --- | --- |
| Phase 1 – Discovery | Confirm MVP scope, actors, requirements, business rules and unresolved decisions. | Approved requirements baseline. |
| Phase 2 – Design | Complete user journeys, wireframes, UI specifications, ERD and database dictionary. | Design package reviewed by the team. |
| Phase 3 – Core platform | Build authentication, parent/center profiles, email verification and admin center approval. | Users can register and approved centers can access the platform. |
| Phase 4 – Discovery and catalog | Build center search, public profiles, specialist and service management. | Parents can discover centers and view their services. |
| Phase 5 – Booking and revenue | Build child profiles, availability, booking, checkout, payment confirmation, subscriptions and commission recording. | A paid booking is confirmed and the commission is recorded. |
| Phase 6 – QA and release | Run end-to-end tests, fix defects, deploy and prepare user guidance. | MVP acceptance and release. |

# 7. Roles and Responsibilities

| Role | Primary responsibility |
| --- | --- |
| Project Manager / Team Lead | Coordinate scope, schedule, risks, decisions and delivery. |
| Business Analyst | Maintain requirements, workflows, business rules and acceptance criteria. |
| UI/UX Designer | Create information architecture, user flows, wireframes and interface specifications. |
| Database Designer | Create ERD, schema, constraints and data dictionary. |
| Frontend Developer | Implement parent, center and admin interfaces. |
| Backend Developer | Implement APIs, business logic, access control, booking, payment and commission processing. |
| QA Tester | Validate requirements, workflows, security and usability; document defects. |

# 8. Risks and Mitigation

| Risk | Potential impact | Mitigation |
| --- | --- | --- |
| Payment gateway failure or delayed callback | Payment may succeed externally but booking state may remain unclear. | Use verified server callbacks/webhooks, idempotency keys, payment reconciliation and clear pending states. |
| Double booking or slot conflict | Two parents may attempt to book the same specialist/time. | Temporarily hold slots, recheck availability at checkout, and enforce database-level conflict protection. |
| Unapproved or incomplete center data | Poor trust and inaccurate search results. | Require admin review and supporting documents before public listing. |
| Unclear subscription policy | Disputes about access to management features. | Confirm plans, price, billing cycle, renewal, expiry and access rules before development. |
| Refund and cancellation ambiguity | Incorrect commission and center balance calculations. | Approve refund, cancellation, no-show and commission-reversal policies before launch. |
| Scope expansion | Schedule delays and incomplete MVP. | Keep follow-up, content uploads, games and progress reports in the future roadmap. |

# 9. Acceptance Criteria for MVP

A parent can register, verify email, log in and maintain the required profile.

A center can register and remains hidden until approved by an admin.

Parents can search approved active centers and view their profiles, specialists, services and reviews.

A center can manage its own specialists, services and availability only.

A parent can create/manage child details, select a service/specialist/time and complete checkout.

A booking is confirmed only after verified successful payment.

The commission is calculated and recorded immediately after successful booking payment.

Center subscription status and payment records are maintained for management-system access.

The system does not expose future-phase follow-up or educational-content functionality as available MVP features.

# 10. Items Requiring Final Team Confirmation

Commission percentage and whether it is calculated on the gross booking amount or another defined base.

Center subscription price, billing period, plan structure and exact management features.

Whether an expired/unpaid center subscription blocks management access, receiving bookings, or both.

Refund, cancellation, no-show and commission reversal rules.

Payment gateway provider, supported payment methods and gateway-fee responsibility.

Payout schedule and whether center payouts are manual or automated.

Final booking granularity: single appointment versus multi-session booking/cart.