TOASOL

Stakeholder Analysis

# 1. Purpose

This document identifies the people and organizations that influence TOASOL or are affected by its MVP. It defines their interests, expected contributions, information needs and engagement approach.

# 2. Stakeholder Register

| Stakeholder | Role in TOASOL | Needs / expectations | Influence |
| --- | --- | --- | --- |
| Parents / Guardians | Search centers, review information, manage children, book and pay. | Reliable center information, clear prices, suitable specialists, convenient booking, secure payment and transparent booking status. | High |
| Children | Beneficiaries who attend in-person therapy sessions. | Appropriate services, suitable specialists and a smooth therapy booking journey. | Medium |
| Therapy Centers | Register, manage center profile, specialists, services, availability and bookings; pay subscription and booking commission. | More visibility and bookings, easy management tools, clear subscription terms, accurate balances and payment records. | High |
| Specialists | Provide services at a center; their profiles, specialties and availability are managed through the center. | Accurate profiles, manageable schedules and correct appointment information. | Medium |
| TOASOL Admin | Review/approve centers, monitor platform operations, manage commercial and support processes. | Administrative visibility, document review, audit trail, platform controls and reliable reports. | High |
| Payment Gateway Provider | Process parent checkout and center subscription payments; return verified transaction status. | Secure integration, valid requests, accurate transaction references and reconciliation. | High |
| Development Team | Design, build, test and maintain the platform. | Stable scope, clear requirements, timely decisions and testable acceptance criteria. | High |
| Regulatory / Legal Stakeholders | Relevant to privacy, consumer protection, payment and business compliance. | Appropriate handling of personal data, clear terms, lawful payment processing and documented policies. | High |

# 3. Power–Interest Assessment

| Category | Stakeholders | Engagement strategy |
| --- | --- | --- |
| Manage closely – high power / high interest | TOASOL Admin, project sponsor/team lead, therapy centers, payment gateway provider (for integration). | Frequent coordination, demos, decision logs, issue escalation and formal approval of key policies. |
| Keep satisfied – high power / lower day-to-day interest | Relevant regulatory/legal stakeholders and institutional partners. | Provide policy summaries, compliance evidence and milestone updates when required. |
| Keep informed – lower power / high interest | Parents, specialists and children through their guardians. | User research, usability testing, clear announcements, feedback channels and support guidance. |
| Monitor – lower power / lower interest | External observers and non-participating parties. | Review impact periodically and communicate when their involvement becomes relevant. |

# 4. Stakeholder Requirements and Engagement

| Stakeholder | Engagement activity | When / frequency | Owner |
| --- | --- | --- | --- |
| Parents | Interviews, usability tests of search and booking, feedback on clarity of fees and confirmation. | Requirements stage, prototype review and pre-release testing. | Business Analyst / UX Designer |
| Centers | Workflow interviews, review management screens, validate subscription and commission rules. | Requirements, design review, pilot and release. | Project Manager / Business Analyst |
| Specialists | Validate profile information, service assignment and availability workflow. | Design and pilot testing. | Business Analyst / UX Designer |
| Admin | Approve center-review workflow, permissions, document handling and audit needs. | Requirements and each admin-module review. | Project Manager / Backend Lead |
| Payment provider | Confirm API, callback/webhook, supported methods, settlement and refund capabilities. | Before payment design and during integration. | Backend Lead |
| Development team | Sprint planning, technical reviews, daily coordination and defect triage. | Throughout development. | Project Manager |
| Legal/compliance advisors | Review privacy policy, terms, payment and cancellation/refund policies. | Before launch and when policies change. | Project Sponsor / Admin |

# 5. Communication Plan

| Communication | Audience | Purpose | Suggested channel |
| --- | --- | --- | --- |
| Project status update | Project team and sponsor | Progress, blockers, decisions and upcoming milestones. | Weekly meeting and written summary. |
| Requirements review | Parents/centers representatives, team | Validate user needs and business rules. | Workshop or review session. |
| Design walkthrough | Parents, centers, specialists, admin | Validate navigation and screen usability. | Prototype demonstration. |
| Payment integration review | Backend team, payment provider, finance/admin | Confirm transaction and callback handling. | Technical meeting and integration checklist. |
| Release communication | Centers and parents | Explain available features, account setup and support routes. | Email, in-app notice and user guide. |

# 6. Key Stakeholder Concerns

Parents must see clear booking prices and payment status before and after checkout.

Centers need transparent subscription terms and a clear explanation of how booking commission is calculated.

Specialists' information and availability must be accurate and controlled by their own center.

Admin approval must protect the platform from displaying unverified centers.

Payment and commission records must be traceable and protected from duplicate processing.

Children's progress tracking and uploaded learning content are not MVP stakeholder deliverables; they belong to a future phase.

# 7. Assumptions and Open Questions

The parent or guardian is the platform account holder and books on behalf of a child.

The center is responsible for maintaining its specialist, service and availability information.

The admin is responsible for approving or rejecting center accounts.

The exact subscription price, billing frequency and entitlement rules remain open.

The commission percentage and refund/commission-reversal policy remain open.